Rove Health — React Native App

What's Left: Backend, Native Features & Release

Status as of July 20, 2026 — companion to docs/react-native-migration-team-plan.md

# 1. Urgent — AI Chef & AI Move production bug

Both features are wired correctly to the real backend (RoveChef.tsx and ExerciseBuilder.tsx call the same generateRoveChefProtocol()/generateRoveCoachPlan() functions that hit the live /api/rove-chef and /api/rove-coach routes on rovehealth.in). The problem is one file:

- mobile/src/lib/api.ts — getBaseUrl() returns the literal placeholder string 'https://your-production-url.com' for any real (non-dev) build. Every "Generate" tap in TestFlight, the Play Store, or an EAS preview build fetches a domain that doesn't exist.

- It's caught by a try/catch, so it won't crash — but the user sees an "Error: Could not generate recipe" (or equivalent) alert every single time, on both features.

Fix (closes both items at once):

- Add EXPO_PUBLIC_API_URL=https://rovehealth.in to .env

- Update getBaseUrl() in api.ts to read that variable for production builds

This is a small, contained, low-risk fix — recommend doing it before any further AI-feature testing.

# 2. Backend still to connect

| Item | Status |
| --- | --- |
| AI Chef / AI Move | Wired correctly — blocked by the production-URL bug above (Section 1) |
| Insights "Generate Insight" | Fully fake — setTimeout + one hardcoded string. Needs generatePhaseAIInsight/getCachedPhaseInsight ported the same way tracker.ts was. |
| AI chat (with voice) | Not started. No chat files, no ElevenLabs dependency. Blocked on the voice spike (native module risk, needs an Apple Developer account to test on a real iPhone). |
| Guided workout session player | Not started. |
| Marketing pages | Shop / Science / Story / Ingredient glossary not started. Privacy was done as a native one-off screen. Shop needs a real native-vs-webview decision since it needs actual checkout. |

# 3. Native features — leveraging true React Native

## Done

- Haptic feedback — chip toggles, period-logging taps, calendar month navigation, save success

- Swipe gesture on the tracker calendar to change months (in addition to the arrow buttons)

## Recommended next, in priority order

- Apple Health / Google Fit sync — biggest differentiator; impossible in the old Capacitor webview shell, and table-stakes for competitors (Flo, Clue).

- Home screen widget — current phase + cycle day at a glance, reusing the phase-orb visual system already built for Home.

- Biometric app lock (Face ID / fingerprint) — an expected privacy feature for a menstrual-health app.

- Local notifications for predicted period / fertile window — calculatePhase() already computes this; only needs expo-notifications scheduling, no backend required.

## Later / bigger lifts

- Screenshot protection on Tracker/Profile screens (expo-screen-capture)

- Apple Watch complication (cycle day on the wrist)

- Live Activity / Dynamic Island — days-until-period on the iOS lock screen

- Siri Shortcuts ("log my period")

# 4. iOS-specific extras — all still outstanding

- Sign in with Apple — a hard App Store requirement (Guideline 4.8), not optional, since the app already offers Google sign-in.

- Apple Developer Program enrollment ($99/yr) — gates Sign in with Apple, push certificates, and TestFlight.

- Info.plist permission strings (microphone/speech) — needed the moment the voice AI chat spike touches the mic.

- APNs push certificate — separate one-time setup from Android’s FCM.

- App Store "Privacy Nutrition Label" — extra scrutiny expected given this app handles menstrual/health data.

- iOS code signing / provisioning — separate concern from the Play Store upload-keystore item already tracked.

# 5. Platform infrastructure & release

- Offline caching (react-native-mmkv + persisted query cache) — not started; app currently shows nothing useful in airplane mode.

- Analytics + crash reporting — EAS build profiles (dev/preview/production) already exist and are configured; PostHog and crash reporting (e.g. Sentry) are not wired in yet.

- Play Store signing-key backup — deliberately deferred to this phase by founder decision; still outstanding, no schedule buffer left once release testing starts.

- Full manual test pass on a real Android phone + Maestro e2e tests for login/tracker/AI chat.

- Staged rollout (10% → 50% → 100%) on the Play Store, watching crash-free rate; iOS TestFlight build as a fast-follow.

Note: every screen already built (Home, Plan, Insights, Learn, Profile, Onboarding, Tracker) is functionally complete and wired to real data. The only thing outstanding on those is a real-phone, side-by-side check against the live website, in all four cycle phases — nobody has done that pass yet.