TTC Mode — Agent Build Plan

Day-by-Day, for solo agent execution

Rove Health

Created 2026-08-01. Written to be executed literally by Claude Code as a solo build agent, one day at a time. Originally scoped to 8 days for the manual-signal engine; extended to 14 after the founder confirmed the Apple Developer account + EAS dev-client build are already ready and chose to extend rather than cut scope for HealthKit.

Cross-references, not duplicated here: ttc-mode-spec.md (states, tone, screens), ttc-mode-implementation-plan.md (LH kit specifics), multi-signal-ovulation-algorithm.md (the fusion engine and the two-tier confirmation fix).

Facts this plan is grounded in, verified against the repo directly — not assumed:

- lh_surge_threshold was never applied to the database — it only exists in the unbuilt lh_fsh_strip_integration_plan.md design doc. Day 1 creates the baseline column fresh; there is nothing to migrate away from.

- daily_logs.disruptors already includes 'Alcohol' and 'Illness' chips, and daily_logs.sleep_minutes is already a numeric column. BBT exclusion logic reuses both — no new UI needed for those two exclusions.

- The generic 'Painkillers' disruptor chip is too coarse for the NSAID/LUF flag — paracetamol isn't an NSAID and doesn't carry the LUF-suppression risk; ibuprofen and mefenamic acid do. This needs one new, specific input (Day 3).

- CycleOverviewCard.tsx is a plain presentational component with no state awareness — extending it for cross-mode reuse (§10b of the algorithm doc) is additive, not a rewrite.

Contents

# Safety rule — the live app must not be affected while this is being built

Founder direction, 2026-08-01. This is non-negotiable and mechanically enforced, not just a promise:

- All 14 days happen on a feature branch — never on `main`, never against production. Existing users on the Play Store / App Store build are running a compiled artifact — nothing in a feature branch touches their phones until it is explicitly released. This is the strongest guarantee available and it costs nothing to keep: don't publish an OTA update or a new store build until the full regression pass at the end of Phase A (Day 8) and Phase B (Day 14) has passed.

- Every migration in this plan is additive only — CREATE TABLE or ADD COLUMN, never ALTER/DROP on a column an existing screen reads. Verified true of every migration already specified (Days 1, 10): lh_readings, health_metrics, health_sync_state are new tables; user_cycle_settings and daily_logs only gain columns. An old build talking to a migrated database still works unchanged, because nothing it already selects has moved or disappeared.

- Two days touch code shared by every existing user, not just TTC — and only these two need an explicit before/after regression gate:

  - Day 2 rewrites shared/cycle/phase.ts, which every mode's Home/Plan/Insights screens call today. Before this day is marked done: run the existing textbook-28-day and standard test accounts through the new code and confirm the phase, cycle day, and fertile window match what today's default-mode users see now — not just that the new TTC test cases pass. A regression here would silently break cycle predictions for every existing user, TTC or not.

  - Day 4 extends CycleOverviewCard.tsx with optional props. It's designed additively (verified: existing callers pass no new props, so their render path is untouched) — but "designed additively" gets verified, not assumed: confirm the default-mode Insights screen renders pixel-identical to today before this day is marked done.

- Every other day either touches new files (Days 5, 6's new content data, 9–13's HealthKit work) or code already gated behind tracker_mode === 'ttc' (Day 3, 6, 7) — those cannot affect a default-mode user by construction, so they don't need this same before/after check.

- Day 6's `home.tsx:247` deletion is lower-risk than it looks. That branch only ever fires for trackerMode === 'ttc'. Deleting it changes what existing TTC-mode users see (replacing a dead placeholder with a working dashboard) — it cannot touch a default-mode ('menstruation') user's Home screen at all, since that code path is never reached for them.

- The regression check itself is cheap — it's the existing app, unchanged, on the same real-device checkpoint this project already requires. No new tooling: open the current default-mode Tracker/Home/Insights on a real phone before starting a shared-code day, note what it shows, repeat after, confirm no difference beyond what that day intentionally added.

# Phase A — Manual-signal TTC engine (Days 1–8)

Everything here is fully within the agent's control: no external accounts, no native-module builds, no clinician sign-off blocking the code itself (clinical copy ships flagged ⚕ pending review, per Day 8).

## Day 1 — Schema + honesty fixes

- Delete the false accuracy claim at mobile/src/components/tracker/DischargeQuestionnaire.tsx:235 ("more than 95% accuracy").

- Wire MPIQ end-to-end. Columns mpiq_consistency/mpiq_appearance/mpiq_sensation/mpiq_score exist (003_enhanced_tracking.sql) but nothing writes to them. Wire the questionnaire's save path to populate all four and compute mpiq_score from consistency+appearance+sensation.

- New migration:

create table lh_readings (
  id uuid default uuid_generate_v4() primary key,
  user_id uuid references profiles(id) on delete cascade not null,
  date date not null, test_time timestamptz not null,
  cycle_day int, band_level int,              -- 0=none..4=darker-than-control
  kit_strip_number int, surge_flag boolean default false,
  created_at timestamptz default now()
);
alter table user_cycle_settings
  add column baseline_lh_band numeric,
  add column recommended_test_start_day int;
alter table daily_logs
  add column bbt_celsius numeric,
  add column bbt_wake_time time,
  add column medications text[] default '{}';
  -- values: 'Ibuprofen','Mefenamic acid','Diclofenac/other NSAID','Non-NSAID painkiller','None'

- Full RLS on lh_readings, matching the existing daily_logs policy shape.

- Definition of done: migrations apply cleanly; RLS test proves cross-user reads fail on lh_readings; saving an MPIQ questionnaire produces a non-null mpiq_score.

## Day 2 — Engine: variance-aware fertile window + real confidence + ordinal LH

- Rewrite `isInFertileWindow()` / `calculatePhase()` in shared/cycle/phase.ts. Currently fixed −5/+1 days around ovulationDay = cycleLength − lutealLength (verified, lines 353–361), asymmetric window widens with σ_cycle per multi-signal-ovulation-algorithm.md §5.1/§2.1 of the mode spec. Above σ > 5 days, stop drawing a window at all — switch to "test daily from day X."

- Make `confidence` (currently a data-source proxy at `phase.ts:322`) into a real statistical value — keep dataSource as a separate field, don't conflate them.

- Implement the ordinal LH baseline/surge algorithm (ttc-mode-implementation-plan.md §2): baseline_band from her own low-tertile readings, surge_flag = band_level >= baseline_band + 2, floor 3, first-cycle fallback.

- Implement `recommended_test_start_day` (mode spec §0): default day 10, personalised from μ_ov at ≥3 logged cycles, honest "may need a second kit" messaging for wide-σ cycles.

- Definition of done: unit tests for — textbook 28-day cycle window shape, wide-σ irregular cycle switching out of narrow-window mode, first-cycle LH fallback, elevated-baseline (PCOS-like) LH not falsely surging. Plus the safety-rule gate above: this touches `shared/cycle/phase.ts`, used by every existing mode — before marking this day done, confirm an existing default-mode test account shows the identical phase/day/fertile-window as before the change, on a real device.

## Day 3 — Engine: seven-state model + BBT + NSAID flag

- Implement the state machine from multi-signal-ovulation-algorithm.md §7 (post-revision): INSUFFICIENT_DATA → PREDICTED → SURGE_DETECTED → LIKELY_CONFIRMED → SURGE_UNCONFIRMED → ANOVULATORY_SUSPECTED. `CONFIRMED` is not reachable in Phase A — it needs RHR, which doesn't exist until Phase B — and that's correct behaviour, not a bug: the evidence-driven gate naturally defers it without any special-casing.

- BBT logic (§5.2 of the algorithm doc): Rule A (3-over-6) + Rule B (step-function), both required to agree for LIKELY_CONFIRMED. Exclusions reuse existing data — disruptors array for Alcohol/Illness, sleep_minutes < 240 for poor sleep, new bbt_wake_time compared against her rolling average wake time this cycle (exclude if >90 min off, per the algorithm doc's preprocessing rule).

- NSAID/LUF flag: medication log + periovulatory timing rule. Only 'Ibuprofen', 'Mefenamic acid', 'Diclofenac/other NSAID' trigger it — explicitly not the generic disruptor chip, and not 'Non-NSAID painkiller'. ⚕ wording flagged for clinician review, not blocking.

- Anovulation screening: cycle-length median/SD/CV against the 2023 guideline's gynaecological-age-dependent thresholds (mode spec, algorithm doc §8), gated by menarche date at onboarding.

- Definition of done (Tier 0 adversarial tests, from algorithm doc §9, the subset not requiring wearable data): double LH surge doesn't confirm on the first surge; fever excludes BBT; anovulatory cycle → ANOVULATORY_SUSPECTED never LIKELY_CONFIRMED; 45-day cycle → wide window; alcohol on a BBT day excludes it; shift-worker wake-time variance gates BBT out entirely.

## Day 4 — Persistence + mode-agnostic reuse

- `ovulation_estimates` table per algorithm doc §10 (state, predicted_day, confidence, posterior jsonb, contributing_signals text[], excluded_signals jsonb, algorithm_version). Recompute and upsert on every new signal event — a strip read, mucus log, BBT entry, period log — not on a schedule.

- Extend `CycleOverviewCard.tsx` with optional ovulationState/confidence props (verified: currently plain props, no state awareness — additive change, existing callers unaffected). Render one line when present: "This cycle: ovulation confirmed, day 15" / "This cycle didn't show a typical ovulation pattern."

- Wire the anovulation card into Insights for both modes — per Decision 13, never gated behind TTC.

- Definition of done: a hand-built test account with 4 days of logs produces a correct ovulation_estimates row; the default (non-TTC) Insights screen shows the anovulation card when triggered, with zero visual regression to existing callers of CycleOverviewCard. Safety-rule gate: this extends a component every mode renders — confirm the default-mode Insights screen is pixel-identical to today's build wherever the new props aren't passed, on a real device, before marking this day done.

## Day 5 — TTC Tracker UI

- "Test LH" card: SegmentedControl 5-level band picker (reuses existing component, verified), mandatory test_time, strip countdown ("Strip 3 of 5"), static reference-image row (use placeholder assets if real strip photography isn't available yet — flag as a follow-up, don't block on it).

- BBT entry: single daily reading, reuses NumericStepper-style pattern (verified component exists), plus the new bbt_wake_time capture.

- Medication quick-log: the 5-option picker from Day 1's schema.

- Reorder the TTC Tracker per mode spec §4: LH → mucus (existing DischargeQuestionnaire, promoted) → BBT → intercourse (existing) → medication → existing symptoms/moods/sleep.

- Definition of done: on a real phone, log a full day's TTC inputs (LH + mucus + BBT + medication) in under 60 seconds; each write lands in the correct table/column from Day 1.

## Day 6 — TTC Home content + state copy

- Delete the `home.tsx:247` placeholder branch entirely — the "Log Temperature" button with no onPress, per the verified regression. TTC renders the normal Home path with TTC content.

- New content data files, mirroring the existing phaseThemes/PHASE_SNAPSHOTS pattern in data/home-content.ts: a TTC snapshot-icon set (LH · Mucus · Temp · Confirmation) and STATE_COPY[mode][state] for all seven states, including the lighter default-mode Insights phrasing from algorithm doc §10b.

- `PhaseOrbRing`: fertile-probability ring that visibly widens with lower confidence (mode spec §3).

- `RiverTrack`: shade the fertile window; mark LIKELY_CONFIRMED/predicted visually distinct from each other.

- TTC onboarding question (skippable): "Do you have a thermometer? A fitness wearable?" — sets expectations per the signal-availability matrix (mode spec §3a).

- Definition of done: four-phase checkpoint on a real device, TTC mode is a strict superset of the default dashboard (fixes the verified regression), all seven states render correct copy.

## Day 7 — Plan-tab fallback + reorder flow

- Plan tab condition-based fallback: when the posterior is diffuse or ANOVULATORY_SUSPECTED, Plan falls back from phase-keyed guidance to condition-based guidance, per the standing decision that a 45-day anovulatory cycle must never be told "you're on day 23, here's your luteal plan."

- Reorder nudges (ttc-mode-implementation-plan.md §6): strip 4-of-5 nudge linking to the existing Shopify cart (frontend/src/app/api/shopify, verified real); proactive "you may need a second kit" for wide-σ cycles, computed at cycle start.

- Definition of done: a hand-built 45-day-cycle test account gets condition-based Plan content, not a false luteal-phase claim; a hand-built wide-σ account sees the proactive reorder nudge before running out of strips, not after.

## Day 8 — Full QA + wrap

- Real-device pass across the signal-availability matrix (mode spec §3a): P0 (dates only) through P4 (manual BBT only, no strip) — P5/P6 (wearable) are Phase B.

- Regression check: existing default-mode users see no visual or behavioural change outside the new Insights line from Day 4.

- Compile the ⚕ clinician-review checklist — every state string, the NSAID card wording, the anovulation card wording — into one document for the founder to send out. This does not block shipping the code; it blocks the claims going live, per Decision 7.

- Written note of what's still out of scope: Android Health Connect, camera LH reading, doctor PDF, lab uploads, WhatsApp — none of this phase.

# Phase B — Apple HealthKit integration (Days 9–14)

Layers RHR, HRV and wrist temperature into the same engine built in Phase A as new optional likelihood inputs — not a redesign. Sequenced after Phase A deliberately: the manual-signal engine has zero external dependency risk, so it de-risks the sprint first; HealthKit's real-device permission quirks land in the back half where a schedule bump doesn't threaten the whole build.

## Day 9 — Setup + read spike

- Install @kingstinct/react-native-healthkit + its Expo config plugin; add the HealthKit capability to the iOS config; rebuild the EAS dev client (should be a straightforward rebuild, not first-time provisioning — dev account and dev client are already confirmed ready).

- Scratch screen: read yesterday's resting heart rate, HRV (SDNN), and wrist temperature if the test device supports it (Apple's wrist-temperature estimate needs Series 8+/Ultra — the app must handle "not available on this device" gracefully, falling back to RHR+HRV only).

- Definition of done: real numbers from a real device for RHR and HRV at minimum; delete the scratch screen before Day 10 merges.

## Day 10 — Schema + permission flow

- Migration:

create table health_metrics (
  user_id uuid, date date, source text,        -- 'apple_health' | 'manual'
  resting_hr numeric, hrv_ms numeric, skin_temp_delta_c numeric,
  synced_at timestamptz,
  unique (user_id, date, source)
);
create table health_sync_state (
  user_id uuid, source text, data_type text,
  anchor text, last_synced_at timestamptz,
  unique (user_id, source, data_type)
);

- Full RLS.

- "Connect Apple Health" screen, off Profile and offered once in TTC onboarding (extends Day 6's signal-availability question). Handle: granted, denied, and partially granted — iOS never tells you which specific types were refused, so detect "no data arriving for a type" and offer a re-prompt rather than silently failing.

- Definition of done: on the real dev-client build — grant → success; deny → a clear, non-dead-end explanation with a path to change her mind in system settings; partial grant doesn't crash anything downstream.

## Day 11 — Sync engine

- Anchored-query incremental sync for RHR, HRV, and wrist temperature where available. Upsert into health_metrics; advance the anchor only after a successful write. First-ever sync backfills 90 days behind a progress indicator.

- Definition of done: wear a device overnight, open the app, see last night's RHR/HRV; kill and reopen the app 5× with no duplicate rows; airplane-mode mid-sync leaves the anchor unadvanced and recovers cleanly on the next run.

## Day 12 — Wire into the ovulation engine

- Implement L_RHR(d) and the temperature-shift likelihood exactly per multi-signal-ovulation-algorithm.md §5.2: follicular baseline, sustained rolling-mean rise threshold, same exclusion list as manual BBT (illness/alcohol/hard training/travel/heat — cross-referenced from the existing disruptors log, no new UI).

- Fold both into the same posterior built in Days 2–4 — this is two more optional likelihood inputs into an already-gated fusion, not new architecture.

- Definition of done: a test account with wearable data only (no strip) reaches true CONFIRMED — closing the P5 row of the signal matrix; a strip+wearable account reaches CONFIRMED reliably (P6); manual-BBT-only accounts from Phase A are provably unaffected and still correctly cap at LIKELY_CONFIRMED.

## Day 13 — Surfacing + cross-mode reuse

- TTC Home: RHR/temperature trend joins the LH/mucus sparkline row; state copy updated to name which signals actually contributed this cycle (using contributing_signals from Day 4's schema — no new bookkeeping needed).

- Default-mode Insights: Day 4's CycleOverviewCard extension picks up wearable-derived CONFIRMED automatically — same code path, no branch added for "has wearable."

- Definition of done: four-phase checkpoint with a wearable connected, checked in both TTC and default mode.

## Day 14 — Full-stack QA + wrap

- Real-device pass: grant/deny/partial-grant, background delivery firing without opening the app, no duplicates across restarts, airplane-mode recovery.

- Regression pass: every Phase A account (P1–P4) is provably unaffected by Phase B's changes.

- Finalise the ⚕ clinician-review checklist to include the wearable-signal states.

- Written note of what's still out of scope after both phases: Android Health Connect (same architecture, straightforward follow-on — do not rebuild the sync engine, just add a second source), camera LH reading, doctor PDF, lab uploads, WhatsApp.

# What this plan deliberately does not attempt

- True `CONFIRMED` for a manual-signal-only user. Per the algorithm doc, that requires two independent lagging signals, and BBT alone is only one. This is correct, not a gap — see the LIKELY_CONFIRMED tier.

- Clinical sign-off. Every ⚕-marked string ships with placeholder-but-considered copy and a compiled checklist; the founder still needs to close that loop before any claim goes live.

- Android Health Connect, camera-based LH reading, doctor PDF export, lab uploads, WhatsApp logging. All previously scoped elsewhere; none of them are in these 14 days.